LAB 1 — YELP PROTOTYPE

Complete Implementation Plan

FastAPI + ReactJS + MySQL + Langchain AI

Due: March 24, 2026  |  40 Points

| Phase | Focus | Timeline |
| --- | --- | --- |
| Phase 0 | Setup & Git Configuration | Day 1 (Together) |
| Phase 1A | Backend Foundation (You) | Week 1 |
| Phase 1B | Frontend Foundation (Partner) | Week 1 |
| Phase 2A | Backend Core Features (You) | Week 2 |
| Phase 2B | Frontend Core Pages (Partner) | Week 2 |
| Phase 3 | AI Chatbot (Mostly You) | Week 3 |
| Phase 4 | Integration & Testing (Both) | Week 3-4 |
| Phase 5 | Submission (Both) | March 24 |

# PHASE 0 — Setup & Git Configuration

Do this TOGETHER on Day 1 before any coding. ~1 hour total.

## Step 1 — Software to Install

| You (Backend) | Partner (Frontend) |
| --- | --- |
| Python 3.11+ (python.org) | Node.js 18+ (nodejs.org) |
| VS Code + Python extension | VS Code + ES7 React extension |
| MySQL Community Server 8.0 | Git Desktop (already done) |
| MySQL Workbench | Browser DevTools (built-in) |
| Postman or Thunder Client (VS Code ext) | — |

## Step 2 — Git Repo Setup

- Both clone the shared private repo via GitHub Desktop

- Create branches: you on "backend", partner on "frontend"

- NEVER commit directly to main — merge only when a full feature works

## Step 3 — Create Folder Structure

your-repo/

backend/          <- You work here only

frontend/         <- Partner works here only

.gitignore        <- CRITICAL - create this first

README.md         <- Run instructions

## Step 4 — .gitignore (Create This Before Any Commits)

backend/venv/

backend/__pycache__/

backend/*.pyc

backend/.env

frontend/node_modules/

frontend/.env

.DS_Store

WARNING: Committing node_modules or venv will bloat the repo by 100s of MBs. Set this up first.

## Step 5 — Daily Git Routine (Both of You, Every Day)

| When | Action in GitHub Desktop |
| --- | --- |
| Every morning before coding | Fetch origin -> Pull (gets partner's latest changes) |
| After any small task is done | Write commit message -> Commit to [branch] |
| Want partner to see your work | Push origin |
| Partner pushed, you want it | Fetch -> Pull |
| End of every day | Commit and push everything, even incomplete work |

# PHASE 1A — Backend Foundation (You — Week 1)

## Step 1 — Create Virtual Environment & Install Libraries

cd backend

python -m venv venv

source venv/bin/activate          # Mac/Linux

venv\Scripts\activate             # Windows

pip install fastapi uvicorn sqlalchemy pymysql python-jose[cryptography]

pip install passlib[bcrypt] python-multipart python-dotenv pillow

pip install langchain langchain-openai openai tavily-python

pip freeze > requirements.txt     # Save this IMMEDIATELY

## Step 2 — Backend Folder Structure

backend/

main.py               <- FastAPI app entry + CORS

database.py           <- DB connection, session, Base

requirements.txt      <- Committed

.env                  <- NOT committed

.env.example          <- Committed (no real values)

models/

__init__.py

user.py             <- Users table

owner.py            <- RestaurantOwners table

restaurant.py       <- Restaurants table

review.py           <- Reviews table

favourite.py        <- Favourites table

preference.py       <- UserPreferences table

schemas/

__init__.py

user.py, owner.py, restaurant.py, review.py

routers/

__init__.py

auth.py             <- /auth/user/* and /auth/owner/*

users.py            <- /users/* (profile, prefs, fav, history)

restaurants.py      <- /restaurants CRUD + search

reviews.py          <- /reviews CRUD

owners.py           <- /owner/* (profile, dashboard, claim)

ai_assistant.py     <- /ai-assistant/chat

services/

auth_service.py     <- JWT creation/validation, bcrypt

ai_service.py       <- Langchain + Tavily logic

uploads/              <- Profile pics and restaurant photos

## Step 3 — Environment Variables (.env)

DATABASE_URL=mysql+pymysql://root:yourpassword@localhost/yelp_db

SECRET_KEY=some_very_long_random_string_at_least_32_chars

ALGORITHM=HS256

ACCESS_TOKEN_EXPIRE_MINUTES=60

OPENAI_API_KEY=your_openai_key_here

TAVILY_API_KEY=your_tavily_key_here

UPLOAD_DIR=uploads

## Step 4 — MySQL Database

Open MySQL Workbench and run:

CREATE DATABASE yelp_db;

SQLAlchemy will auto-create all tables from your models when you first run the app.

TIP: FastAPI auto-generates Swagger docs at http://localhost:8000/docs — use this to test every endpoint you build.

# DATABASE SCHEMA — Complete Table Definitions

This section is critical. Build these models in this exact order to avoid foreign key issues.

## Table 1: users

| Column | Type | Notes |
| --- | --- | --- |
| id | INT PK AUTO_INCREMENT |  |
| name | VARCHAR(100) | NOT NULL |
| email | VARCHAR(150) | UNIQUE NOT NULL |
| password_hash | VARCHAR(255) | bcrypt hashed, NOT NULL |
| phone | VARCHAR(20) | nullable |
| about_me | TEXT | nullable |
| city | VARCHAR(100) | nullable |
| country | VARCHAR(100) | nullable - dropdown |
| state | VARCHAR(10) | nullable - abbreviated |
| languages | VARCHAR(200) | nullable - comma-separated |
| gender | VARCHAR(20) | nullable |
| profile_pic_url | VARCHAR(500) | nullable - file path or URL |
| created_at | DATETIME | default=now() |

## Table 2: restaurant_owners

| Column | Type | Notes |
| --- | --- | --- |
| id | INT PK AUTO_INCREMENT |  |
| name | VARCHAR(100) | NOT NULL |
| email | VARCHAR(150) | UNIQUE NOT NULL |
| password_hash | VARCHAR(255) | NOT NULL |
| restaurant_location | VARCHAR(300) | provided at signup |
| created_at | DATETIME | default=now() |

## Table 3: restaurants

| Column | Type | Notes |
| --- | --- | --- |
| id | INT PK AUTO_INCREMENT |  |
| name | VARCHAR(200) | NOT NULL |
| cuisine_type | VARCHAR(100) | NOT NULL |
| address | VARCHAR(300) | NOT NULL |
| city | VARCHAR(100) | NOT NULL |
| description | TEXT | nullable |
| hours | VARCHAR(500) | nullable - JSON string of hours |
| contact_info | VARCHAR(200) | nullable |
| pricing_tier | VARCHAR(10) | $, $$, $$$, $$$$ |
| amenities | VARCHAR(500) | nullable - comma-separated |
| photos | TEXT | nullable - JSON array of URLs |
| avg_rating | FLOAT | computed field, default 0 |
| review_count | INT | default 0 |
| created_by_user_id | INT FK | nullable - FK to users.id |
| claimed_by_owner_id | INT FK | nullable - FK to restaurant_owners.id |
| created_at | DATETIME | default=now() |

## Table 4: reviews

| Column | Type | Notes |
| --- | --- | --- |
| id | INT PK AUTO_INCREMENT |  |
| restaurant_id | INT FK | NOT NULL - FK to restaurants.id |
| user_id | INT FK | NOT NULL - FK to users.id |
| rating | INT | 1 to 5, NOT NULL |
| comment | TEXT | nullable |
| photos | TEXT | nullable - JSON array of URLs |
| created_at | DATETIME | server-generated, NOT NULL |
| updated_at | DATETIME | auto-updated on save |

## Table 5: favourites

| Column | Type | Notes |
| --- | --- | --- |
| id | INT PK AUTO_INCREMENT |  |
| user_id | INT FK | NOT NULL - FK to users.id |
| restaurant_id | INT FK | NOT NULL - FK to restaurants.id |
| created_at | DATETIME | default=now() |

Note: Add UNIQUE constraint on (user_id, restaurant_id) to prevent duplicates.

## Table 6: user_preferences

| Column | Type | Notes |
| --- | --- | --- |
| id | INT PK AUTO_INCREMENT |  |
| user_id | INT FK | UNIQUE - FK to users.id (one-to-one) |
| cuisines | VARCHAR(500) | e.g. "Italian,Chinese,Mexican" |
| price_range | VARCHAR(20) | $, $$, $$$, $$$$ |
| location | VARCHAR(200) | preferred location |
| search_radius | INT | miles/km |
| dietary_needs | VARCHAR(300) | e.g. "vegetarian,gluten-free" |
| ambiance | VARCHAR(300) | e.g. "casual,romantic" |
| sort_preference | VARCHAR(50) | rating/distance/popularity/price |

# PHASE 2A — Backend Feature Build Order (You — Week 2)

Rule: For each feature, write model -> schema -> router -> TEST in Thunder Client before moving to the next.

## Feature Build Order & Test Commands

| # | Feature | Key Test |
| --- | --- | --- |
| 1 | User Auth (signup + login with JWT) | POST /auth/user/login -> get token |
| 2 | User Profile (read/update/upload pic) | GET /users/profile with Bearer token |
| 3 | User Preferences (save/load) | PUT /users/preferences with prefs JSON |
| 4 | Restaurants CRUD + Search | GET /restaurants?cuisine=italian&city=NYC |
| 5 | Photo Upload (profile pic + restaurant) | POST multipart/form-data to upload endpoint |
| 6 | Reviews CRUD (own reviews only) | POST /restaurants/1/reviews with rating+comment |
| 7 | Favourites (add/remove/list) | POST /users/favourites/1 then GET /users/favourites |
| 8 | User History | GET /users/history -> see reviews and restaurants |
| 9 | Owner Auth (signup + login) | POST /auth/owner/signup with restaurant_location |
| 10 | Owner Profile Management | GET /owner/profile with Bearer token |
| 11 | Owner Restaurant Post + Claim | POST /owner/restaurants then POST /owner/restaurants/1/claim |
| 12 | Owner Dashboard + Analytics | GET /owner/dashboard with Bearer token |
| 13 | Owner View Reviews (read-only) | GET /owner/restaurants/1/reviews |
| 14 | AI Chatbot | See Phase 3 |

## Photo Upload Implementation

Use Python multipart + python-dotenv. Store files in the uploads/ directory.

# In your router:

from fastapi import UploadFile, File

import shutil, uuid, os

@router.post("/profile/picture")

async def upload_profile_pic(file: UploadFile = File(...)):

ext = file.filename.split(".")[-1]

filename = f"{uuid.uuid4()}.{ext}"

path = f"uploads/{filename}"

with open(path, "wb") as f:

shutil.copyfileobj(file.file, f)

return {"image_url": f"/uploads/{filename}"}

Add StaticFiles mount in main.py so React can load images:

from fastapi.staticfiles import StaticFiles

app.mount("/uploads", StaticFiles(directory="uploads"), name="uploads")

## avg_rating Auto-Update

After every review create/update/delete, recalculate avg_rating on the restaurant:

# In your reviews router, after creating a review:

restaurant = db.query(Restaurant).filter(Restaurant.id == restaurant_id).first()

reviews = db.query(Review).filter(Review.restaurant_id == restaurant_id).all()

restaurant.avg_rating = sum(r.rating for r in reviews) / len(reviews)

restaurant.review_count = len(reviews)

db.commit()

# COMPLETE API CONTRACT

Share this section with your partner on Day 1. You build the left side, he calls the right side.

Base URL: http://localhost:8000    |    Protected routes need: Authorization: Bearer <token>

## Authentication

| Method | Endpoint | Input Body | Output |
| --- | --- | --- | --- |
| POST | /auth/user/signup | {name, email, password} | {message, user_id} |
| POST | /auth/user/login | {email, password} | {token, user_id, role} |
| POST | /auth/owner/signup | {name, email, password, restaurant_location} | {message, owner_id} |
| POST | /auth/owner/login | {email, password} | {token, owner_id, role} |

## User Profile & Preferences

| Method | Endpoint | Input | Output |
| --- | --- | --- | --- |
| GET | /users/profile | Bearer token | {name, email, phone, city, country, state, languages, gender, about_me, profile_pic_url} |
| PUT | /users/profile | {name, email, phone, about_me, city, country, state, languages, gender} | {message, updated_user} |
| POST | /users/profile/picture | multipart image file | {message, image_url} |
| GET | /users/preferences | Bearer token | {cuisines, price_range, location, dietary_needs, ambiance, sort_preference} |
| PUT | /users/preferences | {cuisines, price_range, location, dietary_needs, ambiance, sort_preference} | {message, preferences} |

## Restaurants

| Method | Endpoint | Input | Output |
| --- | --- | --- | --- |
| GET | /restaurants | ?name=&cuisine=&keyword=&city= | [{id, name, cuisine, address, avg_rating, review_count, pricing_tier, photos}] |
| GET | /restaurants/{id} | none | {id, name, cuisine, address, description, hours, contact, photos, avg_rating, review_count, reviews[]} |
| POST | /restaurants | {name, cuisine, address, city, contact?, description?, hours?, pricing_tier?} | {message, restaurant_id} |
| PUT | /restaurants/{id} | same + Bearer token | {message, updated_restaurant} |
| DELETE | /restaurants/{id} | Bearer token | {message} |

## Reviews

| Method | Endpoint | Input | Output |
| --- | --- | --- | --- |
| GET | /restaurants/{id}/reviews | none | [{review_id, user_name, rating, comment, date, photos[]}] |
| POST | /restaurants/{id}/reviews | {rating, comment, photos?} + Bearer | {message, review_id, date} |
| PUT | /reviews/{review_id} | {rating, comment} + Bearer token | {message, updated_review} |
| DELETE | /reviews/{review_id} | Bearer token (own reviews only) | {message} |

## Favourites & History

| Method | Endpoint | Input | Output |
| --- | --- | --- | --- |
| GET | /users/favourites | Bearer token | [{restaurant_id, name, cuisine, avg_rating, pricing_tier}] |
| POST | /users/favourites/{id} | Bearer token | {message} |
| DELETE | /users/favourites/{id} | Bearer token | {message} |
| GET | /users/history | Bearer token | {reviews: [...], restaurants_added: [...]} |

## Owner Endpoints

| Method | Endpoint | Input | Output |
| --- | --- | --- | --- |
| GET | /owner/profile | Bearer token | {name, email, restaurant details} |
| PUT | /owner/profile | {name, email, restaurant_name, cuisine, description, location, contact, hours} | {message} |
| POST | /owner/restaurants | {name, cuisine, location, photos?, pricing_tier, amenities?, contact, hours?} | {message, restaurant_id} |
| PUT | /owner/restaurants/{id} | same as POST + Bearer | {message, updated} |
| POST | /owner/restaurants/{id}/claim | Bearer token | {message} - links owner to existing restaurant |
| GET | /owner/dashboard | Bearer token | {total_views, avg_rating, ratings_distribution, recent_reviews[], sentiment_summary} |
| GET | /owner/restaurants/{id}/reviews | Bearer token (read-only) | [{review_id, user_name, rating, comment, date}] |

## AI Assistant

| Method | Endpoint | Input | Output |
| --- | --- | --- | --- |
| POST | /ai-assistant/chat | {message, conversation_history: [...]} | {response, recommended_restaurants: [{id, name, rating, price, cuisine, reason}]} |

# PHASE 1B — Frontend Foundation (Partner — Week 1)

## Step 1 — Create React App

cd frontend

npm create vite@latest . -- --template react

npm install

npm install axios react-router-dom

npm install -D tailwindcss postcss autoprefixer

npx tailwindcss init -p

npm install react-icons    # For star ratings and icons

## Step 2 — Frontend Folder Structure

frontend/src/

components/

Navbar.jsx

RestaurantCard.jsx

ReviewCard.jsx

StarRating.jsx

ChatMessage.jsx

ChatbotPanel.jsx

LoadingSpinner.jsx

pages/

HomePage.jsx         <- Search + AI chatbot panel

LoginPage.jsx

SignupPage.jsx

RestaurantDetailsPage.jsx

ProfilePage.jsx      <- Profile + Preferences tabs

AddRestaurantPage.jsx

FavouritesPage.jsx

HistoryPage.jsx

OwnerSignupPage.jsx

OwnerLoginPage.jsx

OwnerDashboardPage.jsx

OwnerRestaurantPage.jsx

OwnerReviewsPage.jsx

services/

api.js               <- All Axios calls

context/

AuthContext.jsx      <- JWT token + user role globally

App.jsx               <- All routes

## Step 3 — The api.js File (Create First)

import axios from 'axios'

const API = axios.create({ baseURL: 'http://localhost:8000' })

API.interceptors.request.use((req) => {

const token = localStorage.getItem('token')

if (token) req.headers.Authorization = `Bearer ${token}`

return req

})

export default API

## Step 4 — AuthContext (Second Most Important File)

This stores the logged-in user globally so all components can access it:

// context/AuthContext.jsx

const [user, setUser] = useState(null)

const [role, setRole] = useState(null)   // "user" or "owner"

// On login: save token to localStorage + set user state

// On logout: clear localStorage + set user to null

// Protect routes: if (!user) redirect to /login

## Step 5 — Partner Page Build Order

| # | Page | What It Does | API Endpoint |
| --- | --- | --- | --- |
| 1 | Login + Signup | Auth forms, save token | POST /auth/user/login¦signup |
| 2 | Home / Explore | Search bar, restaurant cards, chatbot panel | GET /restaurants |
| 3 | Restaurant Details | Full info + all reviews + add review form | GET /restaurants/{id} |
| 4 | Profile + Preferences | Edit info, upload pic, dining prefs | GET+PUT /users/profile¦preferences |
| 5 | Add Restaurant | Form to submit new restaurant | POST /restaurants |
| 6 | Favourites Tab | Grid of saved restaurants | GET /users/favourites |
| 7 | History Tab | Past reviews + added restaurants | GET /users/history |
| 8 | AI Chat Interface | Chat window with recommendations | POST /ai-assistant/chat |
| 9 | Owner Pages | Dashboard, restaurant mgmt, reviews | All /owner/* endpoints |

# PHASE 3 — AI Chatbot (Week 3 — Mostly You)

Build this LAST. The chatbot depends on users, restaurants, and preferences already being in the database.

## What You Need First

- OpenAI API key — Sign up at platform.openai.com (free credits for new accounts)

- Tavily API key — Sign up at tavily.com (free tier available)

- Both already in your .env file from Phase 1A

## How the Chatbot Works — The Full Flow

| Step | What Happens |
| --- | --- |
| 1 | User types: "I want something romantic for dinner tonight" |
| 2 | Your endpoint receives: {message, conversation_history: [...]} |
| 3 | Load this user's saved preferences from MySQL (cuisine, price_range, dietary_needs, ambiance) |
| 4 | Build system prompt: "You are a restaurant assistant. User preferences: Italian cuisine, $$, vegetarian-friendly, romantic ambiance..." |
| 5 | Send message + full history + system prompt to OpenAI via Langchain |
| 6 | Langchain parses: ambiance=romantic, meal_time=dinner, occasion=special |
| 7 | Query your restaurants table WHERE cuisine IN prefs AND pricing_tier <= prefs.price_range |
| 8 | Optionally call Tavily to get extra context (hours, trending, events) |
| 9 | Rank results by relevance (match score: ambiance + cuisine + price + dietary needs) |
| 10 | Return JSON: {response: "Here are 3 great options...", recommended_restaurants: [...]} |

## AI Service Implementation (services/ai_service.py)

from langchain_openai import ChatOpenAI

from langchain.schema import SystemMessage, HumanMessage, AIMessage

from tavily import TavilyClient

def build_system_prompt(user_preferences):

return f"""You are a helpful restaurant assistant.

User preferences: Cuisines: {user_preferences.cuisines}

Price range: {user_preferences.price_range}

Dietary needs: {user_preferences.dietary_needs}

Preferred ambiance: {user_preferences.ambiance}

When recommending, match these preferences. Return recommendations

in this format: restaurant_name (rating, price) - reason."""

async def chat(user_id, message, history, db):

prefs = db.query(UserPreferences).filter_by(user_id=user_id).first()

system_prompt = build_system_prompt(prefs)

llm = ChatOpenAI(model="gpt-4o-mini", temperature=0.7)

messages = [SystemMessage(content=system_prompt)]

for msg in history:

if msg["role"] == "user":

messages.append(HumanMessage(content=msg["content"]))

else:

messages.append(AIMessage(content=msg["content"]))

messages.append(HumanMessage(content=message))

response = llm.invoke(messages)

# Parse restaurant names from response, query DB, return with data

restaurants = query_relevant_restaurants(message, prefs, db)

return {"response": response.content, "recommended_restaurants": restaurants}

## Tavily Web Search (Optional but Recommended)

from tavily import TavilyClient

tavily = TavilyClient(api_key=os.getenv("TAVILY_API_KEY"))

# Call before ranking to get extra context:

search_result = tavily.search(

query=f"best {cuisine_type} restaurants in {city} {year}",

max_results=3

)

# Inject context into system prompt for better recommendations

## Chatbot UI Requirements (Partner Builds)

- Chat window showing full conversation history (alternating user/AI bubbles)

- Input field at bottom with Send button + Enter key shortcut

- Restaurant cards inside chat messages — clickable, link to /restaurants/{id}

- Loading spinner/"thinking" indicator while AI processes

- Clear Chat button to start a new conversation

- Quick action buttons: "Find dinner tonight", "Best rated near me", "Vegan options"

- Chatbot panel prominently displayed on home screen/dashboard

# OWNER FEATURES — Full Implementation

These are NOT optional. The assignment requires Owner features. Build them in Week 2 alongside other backend features.

## Owner Dashboard Analytics (GET /owner/dashboard)

The dashboard must return: total_views, avg_rating, ratings distribution, recent_reviews, and sentiment analysis.

For sentiment analysis, use a simple approach with the OpenAI API:

# In your dashboard endpoint:

# 1. Get all reviews for owner's restaurants

# 2. Compute: avg_rating, ratings_distribution (count per star)

# 3. For sentiment: send all review comments to OpenAI:

sentiment_prompt = "Analyze these restaurant reviews: " + str([r.comment for r in reviews])

+ ". Give a one-paragraph summary of overall sentiment, top positives, and complaints."

sentiment, top positives, and top complaints."

# 4. Return structured JSON with all analytics

## Restaurant Claim Feature

Owners can claim existing restaurants that were added by regular users:

- Owner logs in and navigates to a restaurant's detail page

- Clicks "Claim This Restaurant" button (shown only if claimed_by_owner_id is null)

- POST /owner/restaurants/{id}/claim sets claimed_by_owner_id = owner.id

- Owner can now edit that restaurant from their dashboard

Backend validation: only one owner can claim a restaurant; check claimed_by_owner_id is null.

# PHASE 4 — Integration & Testing (Both — Week 3-4)

## Running Both Servers

| You (Backend) | Partner (Frontend) |
| --- | --- |
| cd backend | cd frontend |
| source venv/bin/activate | npm run dev |
| uvicorn main:app --reload |  |
| http://localhost:8000 | http://localhost:5173 |
| http://localhost:8000/docs (Swagger) | Open browser for UI |

## End-to-End Test Checklist

- Sign up as new user -> verify stored in MySQL

- Log in -> verify token received -> stored in localStorage

- Search restaurants -> cards appear with correct data

- Click restaurant card -> details page loads with reviews

- Write a review -> appears on details page

- Edit that review -> changes saved

- Delete that review -> disappears

- Add restaurant to favourites -> appears in Favourites tab

- Check History tab -> see your review and added restaurant

- Update profile (all fields including profile picture upload)

- Save user preferences -> verify stored in DB

- Type message to AI chatbot -> get recommendations

- Click recommended restaurant in chat -> links to details page

- Sign up as Restaurant Owner -> claim a restaurant

- Owner: view restaurant reviews (read-only)

- Owner: check dashboard with analytics

- Test on mobile screen size (browser DevTools toggle)

## Common Errors & Fixes

| Error | Fix |
| --- | --- |
| CORS error in browser | In main.py: allow_origins=["*"], allow_methods=["*"], allow_headers=["*"] |
| 401 Unauthorized | Partner is not sending Bearer token in Authorization header |
| 422 Unprocessable Entity | JSON shape sent does not match your Pydantic schema — check field names |
| Cannot connect to MySQL | MySQL Workbench must be running; check DATABASE_URL in .env |
| ModuleNotFoundError | venv not activated, or pip install not run after activating |
| Token expires immediately | Set ACCESS_TOKEN_EXPIRE_MINUTES=60 in .env |
| Photo not loading | Check StaticFiles mount in main.py; verify upload path |
| AI returns no restaurants | Check that restaurant data exists in DB; test DB query separately |

# PHASE 5 — Submission Checklist (March 24, 2026)

## Your Backend Checklist

- All 14 feature groups working and tested in Swagger (http://localhost:8000/docs)

- venv/ folder is NOT in the repo

- __pycache__/ is NOT in the repo

- .env is NOT in the repo — only .env.example is committed

- requirements.txt is up to date (run pip freeze > requirements.txt)

- README.md has full instructions to run the backend

- All commit messages are descriptive

- Repo is private with Devdatta1999 and Saurabh2504 invited as collaborators

## Partner Frontend Checklist

- All pages connected to real backend (no hardcoded fake data)

- node_modules/ is NOT in the repo

- App works on mobile (DevTools -> toggle mobile view)

- Error handling on all forms

- Loading spinners/states on all async calls

- Responsive on mobile, tablet, desktop

## Report Sections (YourName_Lab1_Report.doc)

| Section | What to Write |
| --- | --- |
| Introduction | What this app is, the Yelp inspiration, what your version does |
| System Design | Architecture diagram: React -> FastAPI -> MySQL + AI Service. Explain each layer. |
| AI Implementation | How chatbot loads preferences, uses Langchain, queries DB, ranks + returns results |
| Results | Screenshots: home+chatbot, search, restaurant details, profile/preferences, reviews, chatbot conversation, owner dashboard |
| API Test Results | Swagger or Postman screenshots showing all endpoints returning correct responses |

## API Documentation

Option 1 (Recommended): Swagger is auto-generated by FastAPI at /docs. Take screenshots of each endpoint group.

Option 2: Export Postman collection (File -> Export) with all endpoints, sample requests, and responses included.

GOLDEN RULE: Fetch and pull before you start every day. Commit after every small task. Push at end of every day. Message your partner every time you finish an endpoint. Stay in sync — this project is fully doable with daily communication.