LAB 1 — YELP PROTOTYPE

Weekly Build Plan & Feature Checklist

Backend (FastAPI + MySQL) · Frontend (React + TailwindCSS) · AI (Langchain + Tavily)

Due: March 24, 2026  —  40 Points

HOW TO USE THIS DOCUMENT: Work through features in order. Check off each box as you complete it. Never move to the next feature until all boxes for the current one are checked.

| Week | Your Focus (Backend) | Partner Focus (Frontend) | Goal |
| --- | --- | --- | --- |
| Week 1 Mar 1-7 | Setup + DB Models + Auth APIs | React setup + Auth pages + Search UI (fake data) | Both apps running locally |
| Week 2 Mar 8-14 | Profile, Restaurants, Reviews, Favourites, History APIs | Connect all User pages to real APIs | All user features end-to-end |
| Week 3 Mar 15-21 | Owner features + AI Chatbot | Owner pages + Chatbot UI | Full feature parity |
| Week 4 Mar 22-24 | Fix bugs + Swagger docs + Report | Polish UI + Mobile test + Report | Submission-ready |

WEEK 1 — Mar 1–7 Foundation: Environment Setup + Database + Authentication

RULE: Do not write a single API endpoint until your DB models and venv are set up. Do not write a single React page until Vite is running and api.js is created.

## DAY 1 — Environment Setup (Do Together, ~2 hours)

| S1. Git Repository & Branches |  |
| --- | --- |
| BACKEND (FastAPI) | FRONTEND (React) |
| - Create private GitHub repo; invite Devdatta1999 and Saurabh2504 - Both clone repo via GitHub Desktop - You create branch: "backend" - Partner creates branch: "frontend" - Create backend/ and frontend/ folders; commit immediately - Create .gitignore (backend/venv/, backend/__pycache__/, backend/.env, frontend/node_modules/, frontend/.env) - Create README.md with placeholder text; commit | - (Same steps as backend for git setup) - Confirm frontend/ folder exists in cloned repo - Verify .gitignore excludes node_modules |
| NOTE: COMMIT MESSAGE: "Initial project structure with .gitignore and README" |  |

| S2. Backend: Python Environment |  |
| --- | --- |
| BACKEND (FastAPI) | FRONTEND (React) |
| - Install Python 3.11+ - cd backend && python -m venv venv - Activate venv (venv\Scripts\activate on Windows, source venv/bin/activate on Mac) - pip install fastapi uvicorn sqlalchemy pymysql python-jose[cryptography] passlib[bcrypt] python-multipart python-dotenv pillow - pip install langchain langchain-openai openai tavily-python - pip freeze > requirements.txt - Create .env file with DATABASE_URL, SECRET_KEY, ALGORITHM, ACCESS_TOKEN_EXPIRE_MINUTES=60 - Create .env.example with same keys but empty values (commit this) - Install MySQL Community Server 8.0 + MySQL Workbench - Run: CREATE DATABASE yelp_db; in MySQL Workbench | - Install Node.js 18+ - cd frontend && npm create vite@latest . -- --template react - npm install - npm install axios react-router-dom react-icons - npm install -D tailwindcss postcss autoprefixer - npx tailwindcss init -p - Add Tailwind directives to src/index.css - Run npm run dev -- confirm blank Vite app shows at localhost:5173 |
| NOTE: Both servers should be reachable before writing any feature code. |  |

| S3. Backend: main.py + database.py + Folder Structure |  |
| --- | --- |
| BACKEND (FastAPI) | FRONTEND (React) |
| - Create main.py: initialize FastAPI app, add CORSMiddleware (allow_origins=["*"], allow_methods=["*"], allow_headers=["*"]) - Create database.py: SQLAlchemy engine from .env DATABASE_URL, SessionLocal, Base, get_db dependency - Create folders: models/, schemas/, routers/, services/, uploads/ - Create __init__.py in each folder - In main.py: mount StaticFiles at /uploads for serving photos - Run uvicorn main:app --reload -- confirm http://localhost:8000 responds - Confirm Swagger UI loads at http://localhost:8000/docs | - Create folder structure: src/components/, src/pages/, src/services/, src/context/ - Create src/services/api.js with Axios instance (baseURL: http://localhost:8000) - Add interceptor to attach Bearer token from localStorage automatically - Create src/context/AuthContext.jsx: useState for user, token, role (user/owner) - Add login(), logout() functions to AuthContext - Wrap <App /> with <AuthProvider> in main.jsx - Set up React Router in App.jsx with placeholder routes for all pages |

## DAYS 2-3 — Database Models (Backend Only)

Build all 6 models before writing any routers. SQLAlchemy will auto-create tables on first run.

| DB. All Database Models (models/ folder) |  |
| --- | --- |
| BACKEND (FastAPI) | FRONTEND (React) |
| - models/user.py: id, name, email, password_hash, phone, about_me, city, country, state, languages, gender, profile_pic_url, created_at - models/owner.py: id, name, email, password_hash, restaurant_location, created_at - models/restaurant.py: id, name, cuisine_type, address, city, description, hours, contact_info, pricing_tier, amenities, photos, avg_rating (Float, default 0), review_count (Int, default 0), created_by_user_id (FK->users), claimed_by_owner_id (FK->owners), created_at - models/review.py: id, restaurant_id (FK->restaurants), user_id (FK->users), rating (Int 1-5), comment, photos, created_at, updated_at - models/favourite.py: id, user_id (FK->users), restaurant_id (FK->restaurants), created_at; UNIQUE constraint on (user_id, restaurant_id) - models/preference.py: id, user_id (FK->users, UNIQUE), cuisines, price_range, location, search_radius, dietary_needs, ambiance, sort_preference - In database.py: call Base.metadata.create_all(bind=engine) - Import all models in main.py before create_all runs - Run app and verify all 6 tables appear in MySQL Workbench | - (No frontend work for DB models) - Partner: Build static/hardcoded UI for Login and Signup pages (no API calls yet) - Partner: Create RestaurantCard.jsx component with fake props - Partner: Build static Home/Explore page layout with search bar |
| NOTE: VERIFY IN MYSQL WORKBENCH: All 6 tables exist before continuing to auth. |  |

## DAYS 3-5 — Authentication Feature

| 1. User Signup & Login (Auth) |  |
| --- | --- |
| BACKEND (FastAPI) | FRONTEND (React) |
| - schemas/user.py: UserCreate (name, email, password), UserLogin (email, password), TokenResponse (token, user_id, role) - services/auth_service.py: hash_password() using bcrypt, verify_password(), create_access_token() using python-jose JWT, get_current_user() dependency that decodes token - routers/auth.py: POST /auth/user/signup -- validate email unique, hash password, insert user, return {message, user_id} - routers/auth.py: POST /auth/user/login -- verify email + password, return {token, user_id, role: "user"} - Include auth router in main.py - TEST in Swagger: POST /auth/user/signup with {name, email, password} -- verify user in MySQL - TEST in Swagger: POST /auth/user/login -- verify JWT token returned - TEST error: duplicate email signup returns 400 with clear message - TEST error: wrong password returns 401 | - pages/SignupPage.jsx: form with name, email, password fields; validate all fields non-empty; show error if API fails - pages/LoginPage.jsx: form with email, password; on success save token to localStorage via AuthContext.login() - After login: redirect to Home page using useNavigate() - After signup: redirect to Login page - Add /login and /signup routes in App.jsx - Add Navbar.jsx: show Login/Signup links when not logged in; show Logout + username when logged in - Logout button: call AuthContext.logout() which clears localStorage and resets state - TEST: signup -> login -> token appears in localStorage -> navbar updates |
| NOTE: COMMIT: "Add user authentication: signup, login, JWT" |  |

| 2. Owner Signup & Login |  |
| --- | --- |
| BACKEND (FastAPI) | FRONTEND (React) |
| - schemas/owner.py: OwnerCreate (name, email, password, restaurant_location), TokenResponse reuse - routers/auth.py: POST /auth/owner/signup -- same as user but stores restaurant_location; returns {message, owner_id} - routers/auth.py: POST /auth/owner/login -- returns {token, owner_id, role: "owner"} - TEST in Swagger: owner signup with restaurant_location - TEST in Swagger: owner login returns role: "owner" in token payload | - pages/OwnerSignupPage.jsx: form with name, email, password, restaurant_location - pages/OwnerLoginPage.jsx: standard login form - Add /owner/signup and /owner/login routes - AuthContext: store role ("user" or "owner") so app can show different nav items - TEST: owner signup -> owner login -> role stored correctly |
| NOTE: COMMIT: "Add owner authentication" |  |

WEEK 2 — Mar 8–14 Core User Features: Profile · Restaurants · Reviews · Favourites · History

SYNC POINT: Every time you finish a backend endpoint, message your partner. He replaces fake data with the real API call immediately.

| 3. User Profile Page |  |
| --- | --- |
| BACKEND (FastAPI) | FRONTEND (React) |
| - schemas/user.py: UserProfileUpdate (name, email, phone, about_me, city, country, state, languages, gender), UserProfileResponse - routers/users.py: GET /users/profile -- return current user data (protected, requires get_current_user) - routers/users.py: PUT /users/profile -- update any combination of fields - routers/users.py: POST /users/profile/picture -- accept UploadFile, save to uploads/, update profile_pic_url in DB, return {image_url} - TEST: GET profile returns all fields - TEST: PUT profile updates name and city - TEST: POST picture upload saves file and returns URL - TEST: GET profile after upload shows new profile_pic_url | - pages/ProfilePage.jsx with two tabs: "Profile" and "Preferences" (see Feature 4) - Profile tab: show all user fields (name, email, phone, about_me, city, country, state, languages, gender) - Country field: dropdown list (<select>) with full country list - State field: text input, abbreviated format (e.g. CA, NY) - Languages field: multi-select or comma-separated input - Gender field: dropdown (Male/Female/Non-binary/Prefer not to say) - Profile picture: show current image (or placeholder), click-to-upload button - On upload: send multipart/form-data to POST /users/profile/picture - Save button: PUT /users/profile with updated fields - Show success/error toast messages - Load profile data on mount: GET /users/profile -> populate form fields |
| NOTE: COMMIT: "User profile view and edit with photo upload" |  |

| 4. User Preferences |  |
| --- | --- |
| BACKEND (FastAPI) | FRONTEND (React) |
| - models/preference.py already created in DB step - schemas/preference.py: PreferenceUpdate and PreferenceResponse Pydantic models - routers/users.py: GET /users/preferences -- return saved prefs or defaults - routers/users.py: PUT /users/preferences -- upsert (update if exists, insert if not) - TEST: PUT preferences with cuisines="Italian,Chinese", price_range="$$" - TEST: GET preferences returns saved values - TEST: PUT again updates existing record (no duplicate row) | - Preferences tab (inside ProfilePage.jsx, second tab): - Cuisine preferences: multi-checkbox list (Italian, Chinese, Mexican, Indian, Japanese, American, Thai, Mediterranean) - Price range: radio buttons or segmented control ($, $$, $$$, $$$$) - Preferred location: text input + search radius (dropdown: 5mi, 10mi, 25mi, 50mi) - Dietary needs: multi-checkbox (vegetarian, vegan, halal, gluten-free, kosher, dairy-free) - Ambiance: multi-checkbox (casual, fine dining, family-friendly, romantic, outdoor, bar) - Sort preference: dropdown (rating, distance, popularity, price) - Save Preferences button: PUT /users/preferences - Load prefs on mount: GET /users/preferences -> check appropriate boxes/values |
| NOTE: COMMIT: "User preferences save and load" |  |

| 5. Restaurant Search / Home Page |  |
| --- | --- |
| BACKEND (FastAPI) | FRONTEND (React) |
| - schemas/restaurant.py: RestaurantCreate, RestaurantResponse, RestaurantListItem - routers/restaurants.py: GET /restaurants with optional query params: name, cuisine, keyword, city - Search logic: SQLAlchemy filter with LIKE for name; exact match for cuisine; LIKE for keyword in description/name/amenities; LIKE for city - Return: id, name, cuisine_type, address, city, avg_rating, review_count, pricing_tier, first photo URL - TEST: GET /restaurants returns all restaurants - TEST: GET /restaurants?cuisine=Italian returns only Italian - TEST: GET /restaurants?keyword=outdoor returns restaurants with "outdoor" anywhere - TEST: GET /restaurants?city=NYC filters by city - TEST: multiple params combined work together | - pages/HomePage.jsx (main explore/search page): - Search bar at top: text input for name/keyword + cuisine dropdown + city input - Search button triggers GET /restaurants with all filter params - Display results as grid of RestaurantCard.jsx components - RestaurantCard.jsx: show name, cuisine, city, avg_rating (stars), review_count, pricing_tier ($), photo - Click on card: navigate to /restaurants/:id - Loading spinner while fetching - Show "No restaurants found" if empty results - On page load (no search): show all restaurants (GET /restaurants with no params) - AI Chatbot panel: add ChatbotPanel.jsx component prominently on this page (wired up in Week 3) |
| NOTE: COMMIT: "Restaurant search and explore page" |  |

| 6. Restaurant Details Page |  |
| --- | --- |
| BACKEND (FastAPI) | FRONTEND (React) |
| - routers/restaurants.py: GET /restaurants/{id} -- return full restaurant object including all reviews with user names - Reviews subquery: JOIN reviews with users to get user name per review - Return: id, name, cuisine_type, address, city, description, hours, contact_info, pricing_tier, amenities, photos[], avg_rating, review_count, reviews[{review_id, user_name, rating, comment, photos, created_at}] - TEST: GET /restaurants/1 returns full details - TEST: reviews array includes user_name for each review - TEST: photos field is array of URLs | - pages/RestaurantDetailsPage.jsx at route /restaurants/:id: - Header: restaurant name, cuisine badge, address, pricing_tier - Photo gallery: display restaurant photos (if any) - Info section: hours, contact_info, description, amenities - Rating summary: avg_rating as stars + review_count - Reviews section: list of ReviewCard.jsx components (user name, stars, comment, date) - ReviewCard.jsx: show star rating visually, user avatar (initials), comment, date formatted - Add Review button: only shown if user is logged in; opens WriteReviewForm - Write Review inline form or modal: star rating selector + comment textarea + optional photo upload - Edit/Delete buttons on reviews: only shown on the logged-in user's own reviews - Favourite button (heart icon): toggle favourite, only shown when logged in - "Claim this restaurant" button: shown only if owner is logged in AND restaurant not yet claimed |
| NOTE: COMMIT: "Restaurant details page with reviews" |  |

| 7. Add a Restaurant Listing |  |
| --- | --- |
| BACKEND (FastAPI) | FRONTEND (React) |
| - routers/restaurants.py: POST /restaurants -- create new restaurant; set created_by_user_id to current user id - Required fields: name, cuisine_type, address, city - Optional fields: contact_info, description, hours, pricing_tier, photos (handle as UploadFile list) - Photo upload: save multiple files to uploads/, store URLs as JSON array in photos column - TEST: POST /restaurants with required fields only -- verify created in DB - TEST: POST with photos -- verify files saved in uploads/ and URLs stored - TEST: GET /restaurants after creation -- new restaurant appears in list | - pages/AddRestaurantPage.jsx at route /add-restaurant (protected, logged-in only): - Form fields: name*, cuisine* (dropdown), address*, city*, contact, description, hours (e.g. "Mon-Fri 9am-10pm"), pricing_tier ($-$$$$) - Photo upload: multi-file input, show previews before submitting - Form validation: name, cuisine, address, city are required - On submit: POST /restaurants with form data as multipart/form-data - On success: navigate to the new restaurant's details page - Show error if API fails |
| NOTE: COMMIT: "Add restaurant listing with photo upload" |  |

| 8. Reviews (Create / Edit / Delete) |  |
| --- | --- |
| BACKEND (FastAPI) | FRONTEND (React) |
| - schemas/review.py: ReviewCreate (rating, comment), ReviewUpdate, ReviewResponse - routers/reviews.py: POST /restaurants/{id}/reviews -- create review; set user_id from token; set created_at server-side - After creating: recalculate restaurant avg_rating and review_count, save to restaurant row - routers/reviews.py: PUT /reviews/{review_id} -- only allow if review.user_id == current_user.id; return 403 otherwise - routers/reviews.py: DELETE /reviews/{review_id} -- same ownership check; recalculate avg after delete - Optional: POST /reviews/{review_id}/photos -- handle photo attach - TEST: POST review -> appears in GET /restaurants/{id} - TEST: PUT review by different user returns 403 - TEST: DELETE own review -> removed and avg_rating recalculated | - Write review form (in RestaurantDetailsPage.jsx or as modal): - Star rating selector: click to select 1-5 stars (use react-icons/fa FaStar) - Comment textarea: required - Optional photo upload input - POST /restaurants/{id}/reviews on submit; refresh reviews list on success - Edit review: clicking Edit on own review populates the form with existing values - PUT /reviews/{review_id} on save - Delete review: clicking Delete shows confirmation dialog; DELETE /reviews/{review_id} - Reviews list re-fetches after any create/edit/delete - Star average display updates to reflect new avg_rating |
| NOTE: COMMIT: "Reviews create, edit, delete with ownership enforcement" |  |

| 9. Favourites |  |
| --- | --- |
| BACKEND (FastAPI) | FRONTEND (React) |
| - routers/users.py: GET /users/favourites -- return all favourited restaurants for current user - routers/users.py: POST /users/favourites/{restaurant_id} -- add; handle duplicate gracefully (return 200 if already exists) - routers/users.py: DELETE /users/favourites/{restaurant_id} -- remove - TEST: POST /users/favourites/1 -> appears in GET /users/favourites - TEST: POST same ID again does not create duplicate - TEST: DELETE /users/favourites/1 -> no longer in list | - Heart/bookmark icon on RestaurantCard.jsx and RestaurantDetailsPage.jsx - Check if restaurant is in user's favourites on page load; fill heart if yes - Click heart: if not favourited -> POST /users/favourites/{id}; if already favourited -> DELETE - Update heart icon instantly (optimistic UI) - pages/FavouritesPage.jsx at route /favourites: - Grid of RestaurantCard.jsx from GET /users/favourites - Show "No favourites yet" with a link to explore if empty - Add Favourites link to Navbar |
| NOTE: COMMIT: "Favourites add, remove, list" |  |

| 10. User History |  |
| --- | --- |
| BACKEND (FastAPI) | FRONTEND (React) |
| - routers/users.py: GET /users/history -- return two lists for current user: - reviews: all reviews written by user (with restaurant name, rating, comment, date) - restaurants_added: all restaurants where created_by_user_id == user.id - TEST: GET /users/history returns both lists correctly | - pages/HistoryPage.jsx at route /history (two sections or tabs): - "My Reviews" section: list of cards showing restaurant name, star rating, comment excerpt, date - Click on review card: navigate to that restaurant's details page - "Restaurants I Added" section: list of restaurant cards with edit option - Show "No history yet" in each section if empty - Add History link to Navbar |
| NOTE: COMMIT: "User history: reviews and restaurants added" |  |

WEEK 3 — Mar 15–21 Owner Features + AI Chatbot

At the start of Week 3, all User features should be fully working end-to-end. Fix any broken items before starting Owner features.

| 11. Owner Profile Management |  |
| --- | --- |
| BACKEND (FastAPI) | FRONTEND (React) |
| - routers/owners.py: GET /owner/profile -- return owner details and their restaurant list - routers/owners.py: PUT /owner/profile -- update name, email - routers/owners.py: PUT /owner/restaurant/{id} -- update restaurant details (name, cuisine, description, location, contact, hours, photos) - Ownership check: owner can only update restaurants where claimed_by_owner_id == owner.id - Photo upload for restaurant: handle multiple file uploads, store as JSON array - TEST: owner GET profile shows correct data - TEST: owner PUT restaurant updates fields in DB - TEST: owner cannot edit a restaurant they did not claim (403) | - pages/OwnerDashboardPage.jsx (base layout with navigation sidebar): - Profile section: show/edit owner name, email - My Restaurants list: show all restaurants claimed by this owner - Click on restaurant -> go to edit form - pages/OwnerRestaurantPage.jsx: full form to edit restaurant (all fields from Add Restaurant + amenities pricing_tier) - Photo management: show existing photos + ability to add new ones - Save button: PUT /owner/restaurant/{id} |
| NOTE: COMMIT: "Owner profile and restaurant management" |  |

| 12. Owner Restaurant Posting & Claim Feature |  |
| --- | --- |
| BACKEND (FastAPI) | FRONTEND (React) |
| - routers/owners.py: POST /owner/restaurants -- owner posts a new restaurant listing (sets claimed_by_owner_id = owner.id immediately) - routers/owners.py: POST /owner/restaurants/{id}/claim -- owner claims existing restaurant; check claimed_by_owner_id IS NULL first, else return 409 Conflict - TEST: owner creates new restaurant -> appears in their dashboard - TEST: owner claims existing unclaimed restaurant -> claimed_by_owner_id set - TEST: second owner tries to claim same restaurant -> 409 error | - Add Restaurant button in owner dashboard sidebar - pages/OwnerAddRestaurantPage.jsx: same form as user's Add Restaurant but uses POST /owner/restaurants - "Claim this restaurant" button on RestaurantDetailsPage.jsx: only visible if user is logged in as Owner AND restaurant's claimed_by_owner_id is null - On claim: POST /owner/restaurants/{id}/claim; show success/error message - After claim: restaurant appears in owner dashboard |
| NOTE: COMMIT: "Owner restaurant posting and claim feature" |  |

| 13. Owner View Reviews Dashboard (Read-Only) |  |
| --- | --- |
| BACKEND (FastAPI) | FRONTEND (React) |
| - routers/owners.py: GET /owner/restaurants/{id}/reviews -- return all reviews for that restaurant; only accessible to the claiming owner - Ownership check: claimed_by_owner_id == owner.id - TEST: owner can list reviews for their restaurant - TEST: owner cannot delete a review (no DELETE endpoint for owners) - TEST: non-owner trying to access another restaurant's reviews via this endpoint gets 403 | - pages/OwnerReviewsPage.jsx at route /owner/restaurants/:id/reviews: - List of all reviews with user name, rating, comment, date - Filter bar: filter by star rating (1-5), sort by newest/oldest/highest/lowest rating - Read-only: no edit or delete buttons anywhere - Pagination or "load more" if many reviews - Back button to owner dashboard |
| NOTE: COMMIT: "Owner read-only reviews dashboard" |  |

| 14. Owner Analytics Dashboard |  |
| --- | --- |
| BACKEND (FastAPI) | FRONTEND (React) |
| - routers/owners.py: GET /owner/dashboard -- compute for all owner's restaurants: - total_view_count (if you track views) OR total_review_count - avg_rating across all their restaurants - ratings_distribution: {1: count, 2: count, 3: count, 4: count, 5: count} - recent_reviews: last 5 reviews across all restaurants - sentiment_summary: send all review comments to OpenAI GPT -- get 2-3 sentence summary of overall public sentiment - TEST: dashboard returns all fields - TEST: ratings_distribution counts are correct | - Owner Dashboard page analytics section: - Summary cards: Average Rating, Total Reviews, Number of Restaurants - Ratings distribution: bar chart or star breakdown (use recharts or plain CSS bars) - Recent reviews list: last 5 reviews across all restaurants - Sentiment summary: display the AI-generated text summary in a styled card - Refresh button to re-load analytics |
| NOTE: COMMIT: "Owner analytics dashboard with sentiment analysis" |  |

## DAYS 4-7 — AI Chatbot (Your Biggest Feature)

Build the chatbot LAST because it depends on users, preferences, and restaurants all existing in the database.

| 15. AI Assistant Chatbot — Backend |  |
| --- | --- |
| BACKEND (FastAPI) | FRONTEND (React) |
| - Add to .env: OPENAI_API_KEY=... and TAVILY_API_KEY=... - pip install langchain langchain-openai openai tavily-python (already in requirements.txt) - services/ai_service.py: - Function: get_user_preferences(user_id, db) -> loads UserPreferences from DB - Function: build_system_prompt(prefs) -> builds detailed instruction string including all pref fields - Function: extract_filters_from_query(message) -> simple keyword extraction for cuisine, ambiance, occasion, dietary - Function: query_restaurants(filters, prefs, db) -> SQLAlchemy query with filters - Function: call_tavily(query) -> Tavily web search for extra context - Function: rank_restaurants(restaurants, query, prefs) -> score each restaurant for relevance - Main function: async chat(user_id, message, history, db) - routers/ai_assistant.py: POST /ai-assistant/chat - Input: {message: str, conversation_history: [{role, content}]} - Load preferences, build prompt, call ChatOpenAI via Langchain - Extract filters from AI response, query DB, optionally call Tavily - Return: {response: str, recommended_restaurants: [{id, name, avg_rating, pricing_tier, cuisine, reason}]} - Handle multi-turn: include full conversation_history in Langchain messages list - Handle case when user has no preferences saved (use generic helpful defaults) - TEST: POST /ai-assistant/chat {message: "I want Italian food"} -> returns relevant restaurants - TEST: POST with conversation_history -> AI remembers prior context - TEST: POST {message: "I am vegan"} -> dietary filter applied to results | - (Partner works on chatbot UI in parallel) |
| NOTE: COMMIT: "AI chatbot endpoint with Langchain, user preferences, and Tavily" |  |

| 16. AI Assistant Chatbot — Frontend UI |  |
| --- | --- |
| BACKEND (FastAPI) | FRONTEND (React) |
| - (No additional backend work) | - ChatbotPanel.jsx component embedded prominently on HomePage.jsx: - Chat window: scrollable list of ChatMessage.jsx bubbles (user on right, AI on left) - ChatMessage.jsx: show message text + any restaurant recommendation cards inline - Restaurant recommendation cards in chat: name, rating (stars), pricing_tier, cuisine; clickable -> navigate to /restaurants/{id} - Input row at bottom: text input + Send button + Enter key shortcut - Loading indicator: "AI is thinking..." with animated dots while waiting for response - Clear Chat button: reset conversation_history state to [] - Quick action buttons above input: "Find dinner tonight", "Best rated near me", "Vegan options" - On send: append user message to conversation_history, call POST /ai-assistant/chat, append AI response - conversation_history state: array of {role, content} maintained throughout session - Scroll to bottom automatically when new message arrives - TEST: type message -> AI responds with text + restaurant cards - TEST: click restaurant card -> navigates to details page - TEST: Clear Chat -> conversation resets - TEST: quick action buttons prepopulate input and send |
| NOTE: COMMIT: "AI chatbot UI with multi-turn conversation and restaurant cards" |  |

WEEK 4 — Mar 22–24 Polish, Testing, Documentation & Submission

No new features in Week 4. This week is for fixing bugs, mobile responsiveness, documentation, and the report.

| 17. End-to-End Integration Testing |  |
| --- | --- |
| BACKEND (FastAPI) | FRONTEND (React) |
| - Run both servers simultaneously - Test User flow: signup -> login -> search -> view details -> write review -> edit review -> delete review - Test User flow: add restaurant -> favourite it -> check favourites tab -> check history tab - Test Profile flow: update all profile fields -> upload profile picture -> verify shows in UI - Test Preferences: save all preference fields -> open chatbot -> ask a question -> verify preferences used in recommendations - Test Owner flow: signup -> login -> post restaurant -> claim existing restaurant -> view reviews - Test Owner dashboard: verify analytics numbers match manual counts in MySQL - Test AI chatbot: 3+ different query types -> verify relevant results - Test: log out -> protected routes redirect to /login - Fix any 422 errors (schema mismatches between frontend and backend) - Fix any CORS errors | - Mobile responsiveness test (Chrome DevTools -> toggle device toolbar): - Test all pages at 375px width (iPhone SE) and 768px (iPad) - Navbar: collapses to hamburger menu on mobile - Restaurant cards: stack vertically on mobile - Chatbot panel: full-width on mobile - Forms: inputs full-width and readable on mobile - Review cards: wrap correctly on small screens - Fix any overflow or horizontal scroll issues - Accessibility: add alt="" to all images; use semantic HTML (<nav>, <main>, <section>, <article>); ensure all form inputs have <label> - Error handling: all API calls have .catch() with user-visible error message - Loading states: every data fetch shows spinner or skeleton |
| NOTE: COMMIT: "Integration testing fixes and mobile responsiveness" |  |

| 18. API Documentation |  |
| --- | --- |
| BACKEND (FastAPI) | FRONTEND (React) |
| - Option 1 - Swagger (RECOMMENDED - zero extra work): - FastAPI auto-generates Swagger at /docs - Add description= parameter to each @router.* decorator for better docs - Add summary= to each endpoint - Verify every endpoint is visible and testable in Swagger UI - Take screenshots of Swagger for the report - Option 2 - Postman Collection: - Create Postman collection with folders: Auth, Users, Restaurants, Reviews, Owners, AI - Add each endpoint with sample request body and headers - Add Bearer token variable {{token}} to Auth header - Export collection as JSON - Include in repo root | - (No frontend work for API docs) - Partner: Final UI polish -- consistent spacing, colors, fonts throughout - Partner: Add page titles (<title> tags) for each page - Partner: Add favicon - Partner: 404 page for unknown routes |

| 19. README.md + .gitignore Final Check |  |
| --- | --- |
| BACKEND (FastAPI) | FRONTEND (React) |
| - README.md must include: - Prerequisites (Python 3.11+, MySQL, Node.js) - Backend setup: cd backend, python -m venv venv, activate, pip install -r requirements.txt, create .env from .env.example, CREATE DATABASE yelp_db;, uvicorn main:app --reload - Frontend setup: cd frontend, npm install, npm run dev - Environment variables: list all required keys in .env - Swagger docs URL: http://localhost:8000/docs - Final .gitignore check: venv/, __pycache__/, .env, node_modules/, .DS_Store are all excluded - pip freeze > requirements.txt one final time after all installs - Run: git status -- make sure NO sensitive files are staged | - Confirm node_modules NOT in repo - Confirm .env NOT in repo - Run npm run build -- make sure no compile errors before submission |
| NOTE: COMMIT: "Final README, requirements.txt, and gitignore cleanup" |  |

| 20. Report: YourName_Lab1_Report.doc |  |
| --- | --- |
| BACKEND (FastAPI) | FRONTEND (React) |
| - Section 1 - Introduction: What is Yelp? What does your prototype do? What personas does it support? - Section 2 - System Design: Architecture diagram (React -> FastAPI -> MySQL + AI Service via Langchain + Tavily); explain role of each layer - Section 3 - AI Implementation: How chatbot works -- load prefs from DB -> build system prompt -> Langchain + OpenAI -> extract filters -> query DB -> rank -> Tavily -> return response - Section 4 - Results: Screenshots of every required screen (see checklist below) - Section 5 - API Test Results: Swagger or Postman screenshots for each endpoint group | - Screenshots needed for report: - Home page with AI chatbot panel visible - Restaurant search results page (with at least 3 results showing) - Restaurant details page (showing reviews, photos, info) - Profile page (all fields visible) - Preferences page (all preference options visible) - Add restaurant form - Write review form (star selector visible) - Favourites tab - History tab - Chatbot conversation example (at least 2 exchanges with restaurant recommendations) - Owner dashboard with analytics - Owner reviews page - Upload YourName_Lab1_Report.doc to Canvas before March 24, 2026 at 11:59 PM |
| NOTE: Final repo check: invite Devdatta1999 and Saurabh2504 as collaborators on the private repo. |  |

QUICK REFERENCE — Complete API Endpoint List Tick off each endpoint as you build and test it in Swagger

| ☐ | Method | Endpoint | Who Uses It | Week |
| --- | --- | --- | --- | --- |
| ☐ | POST | /auth/user/signup | User | 1 |
| ☐ | POST | /auth/user/login | User | 1 |
| ☐ | POST | /auth/owner/signup | Owner | 1 |
| ☐ | POST | /auth/owner/login | Owner | 1 |
| ☐ | GET | /users/profile | User (protected) | 2 |
| ☐ | PUT | /users/profile | User (protected) | 2 |
| ☐ | POST | /users/profile/picture | User (protected) | 2 |
| ☐ | GET | /users/preferences | User (protected) | 2 |
| ☐ | PUT | /users/preferences | User (protected) | 2 |
| ☐ | GET | /restaurants | Public | 2 |
| ☐ | GET | /restaurants/{id} | Public | 2 |
| ☐ | POST | /restaurants | User (protected) | 2 |
| ☐ | PUT | /restaurants/{id} | User (owner of listing) | 2 |
| ☐ | DELETE | /restaurants/{id} | User (owner of listing) | 2 |
| ☐ | GET | /restaurants/{id}/reviews | Public | 2 |
| ☐ | POST | /restaurants/{id}/reviews | User (protected) | 2 |
| ☐ | PUT | /reviews/{review_id} | User (own reviews only) | 2 |
| ☐ | DELETE | /reviews/{review_id} | User (own reviews only) | 2 |
| ☐ | GET | /users/favourites | User (protected) | 2 |
| ☐ | POST | /users/favourites/{id} | User (protected) | 2 |
| ☐ | DELETE | /users/favourites/{id} | User (protected) | 2 |
| ☐ | GET | /users/history | User (protected) | 2 |
| ☐ | GET | /owner/profile | Owner (protected) | 3 |
| ☐ | PUT | /owner/profile | Owner (protected) | 3 |
| ☐ | POST | /owner/restaurants | Owner (protected) | 3 |
| ☐ | PUT | /owner/restaurants/{id} | Owner (claiming owner) | 3 |
| ☐ | POST | /owner/restaurants/{id}/claim | Owner (protected) | 3 |
| ☐ | GET | /owner/restaurants/{id}/reviews | Owner (claiming owner) | 3 |
| ☐ | GET | /owner/dashboard | Owner (protected) | 3 |
| ☐ | POST | /ai-assistant/chat | User (protected) | 3 |

## PRE-SUBMISSION FINAL CHECKLIST

| BACKEND MUST-HAVES - All 30 endpoints working in Swagger - No venv/ in repo - No __pycache__/ in repo - No .env in repo (only .env.example) - requirements.txt up to date - MySQL: all 6 tables exist with correct columns - Static file serving for uploads/ working - JWT token expires at 60+ minutes - All 403 ownership checks in place - bcrypt password hashing confirmed | FRONTEND MUST-HAVES - No hardcoded fake data anywhere - No node_modules/ in repo - Works on mobile 375px width - All forms have validation + error messages - All API calls show loading state - Navbar shows correct links based on login/role - Profile picture displays after upload - Chatbot shows on home page prominently - Restaurant cards link to details page - npm run build has no errors |
| --- | --- |

FINAL COMMIT MESSAGE: "Lab 1 complete - all features implemented, tested, and documented" -- then push and verify on GitHub before uploading report to Canvas.